BIH WATER AND SANITATION SERVICES MODERNIZATION PROJECT

STAKEHOLDER ENGAGEMENT PLAN

FOR FEDERATION OF BOSNIA AND HERZEGOVINA

December 2020

Table of Contents

1	INTRODUCTION	5

1.1	Context	5

1.2	Project description	5

1.3	Purpose and Objectives of this SEP	8

2	REGULATIONS AND REQUIREMENTS	9

2.1	National Requirements	9

2.2	World Bank Requirements	10

3	PREVIOUS STAKEHOLDER ENGAGEMENT	12

3.1	Summary of Stakeholder Engagement Done During Project Preparation	12

3.2	Lessons Learned on Stakeholder Engagement from Previous WSS Projects	12

4	STAKEHOLDER DEFINITION AND IDENTIFICATION	14

4.1	Introduction	14

4.2	Definition and Identification	14

4.3	Disadvantaged/ Vulnerable Individuals and Groups	16

4.4	Gender Analysis, Actions and Indicators	17

4.5	Citizen engagement	17

4.6	Stakeholder Expansion	18

5	STAKEHOLDER ENGAGEMENT PROGRAM	20

5.1	Principles of Stakeholder Engagement	20

5.2	Purpose of the Stakeholder Engagement Program	20

5.3	Information Disclosure	20

5.4	Planned Stakeholder Engagement Activities	22

5.5	Proposed Strategy to Incorporate the View of Vulnerable Groups	27

5.6	Consultations on SEP	27

6	GRIEVANCE REDRESS MECHANISM	28

6.1	Raising Grievances	28

6.2	Grievances Administration	29

6.3	Grievance and Beneficiary Feedback Reporting	29

6.4	Grievance Log	30

6.5	Grievance Admission Channels	30

6.6	Monitoring and Reporting on Grievances	30

6.7	World Bank Grievance Redress System	31

7	IMPLEMENTATION ARRANGEMENTS AND INSTITUTIONAL ANALYSIS FOR STAKEHOLDER ENGAGEMENT	32

7.1	Project Enabling Efforts from Lessons Learned	32

7.2	Roles and Responsibilities	32

8	SEP MONITORING AND REPORTING	33

8.1	Monitoring Reports during Construction	33

8.2	Reporting Frequency	34

8.3	Involvement of Stakeholders in Monitoring Activities	34

8.4	Reporting Back to Stakeholder Groups	34

9	ESTIMATED BUDGET	35

10	ANNEXES	36

Annex A. Project Grievance Form	36

Annex B. Format table for documenting stakeholder engagement	37

List of Definitions for Terms Used in This Document

| CONSULTATION | The process of sharing information and getting feedback and/or advice from stakeholders and taking these views into account when making project decisions and/or setting targets and defining strategies. |
| --- | --- |
| ENVIRONMENTAL AND SOCIAL STANDARDS | The 10 Environmental and Social Standards (ESSs) set out the requirements that apply to all new World Bank investment project financing enabling the World Bank and the Borrower to manage environmental and social risks of projects. |
| PAP | “Project Affected Person” is any person who, as a result of the implementation of a project, loses the right to own, use, or otherwise benefit from a built structure, land (residential, agricultural, or pasture), annual or perennial crops and trees, or any other fixed or moveable asset, either in full or in part, permanently or temporarily. |
| PROJECT | Refers to the BiH Water and Sanitation Services Modernization Project |
| STAKEHOLDERS | Refers to individuals or groups who: (a) are affected or likely to be affected by the project (project-affected parties); and (b) may have an interest in the project (other interested parties). |
| STAKEHOLDER ENGAGEMENT | A continuous process in which the Project builds and maintains constructive and sustainable relationships with stakeholders impacted over the life of a project. It includes a range of activities and interactions over the life of the project such as stakeholder identification and analysis, information disclosure, stakeholder consultation, negotiations and partnerships, grievance management, and reporting to stakeholders and management functions |
| STAKEHOLDER ENGAGEMENT PLAN | A plan which assists the Borrower to effectively engage with stakeholders throughout the life of the project and specifying activities that will be implemented to manage or enhance engagement. |
| VULNERABLE GROUPS | People, especially those below the poverty line, the landless, the elderly, women and children, or other displaced persons who may not be protected through national land compensation legislation, who by virtue of gender, ethnicity, age, physical or mental disability, economic disadvantage, or social status may be more adversely affected by resettlement than others and who may be limited in their ability to claim or take advantage of resettlement assistance and related development benefits. |

Abbreviations

| BAM | Bosnia-Herzegovina Convertible Mark |
| --- | --- |
| BiH | Bosnia and Herzegovina |
| CG | Cantonal Government |
| COVID-19 | Coronavirus Disease 2019 |
| CPF | Country Partnership Framework |
| CSO | Civil Society Organization |
| ESS | (World Bank’s) Environmental and Social Standard |
| FBiH | Federation of Bosnia and Herzegovina |
| FMAWMF | Federal Ministry of Agriculture, Water Management and Forestry |
| GDP | Gross Domestic Products |
| GRM | Grievance Redress Mechanism |
| GRC | Grievance Review Committee |
| LG | Local Government |
| NRW | Non-revenue water |
| PE | Public Enterprise, Population Equivalent |
| PI | Performance Indicators |
| PIU | Project Implementation Unit |
| PIT | Project Implementation Team |
| SCD | Systematic Country Diagnostic |
| SECO | State Secretariat for Economic Affairs from the Swiss Federal Government |
| SEP | Stakeholder Engagement Plan |
| WSS | Water and Sanitation Services |
| WTP | Water Treatment Plant |
| WU | Public Water Utility |
| WWTP | Wastewater Treatment Plant |

# INTRODUCTION

## Context

In Bosnia and Herzegovina, it is increasingly difficult to maintain drinking water supply systems, which are otherwise unable to meet the needs of all users, while the existing water protection infrastructure is in poor condition. According to the provisions of the Dayton Peace Agreement, water management is under the jurisdiction of the entities. According to the provisions of the Federal Law on Waters from 2006, the following are responsible for water management: The Federal Ministry of Agriculture, Water Management and Forestry, two public companies for water areas, cantonal ministries of agriculture, water management and forestry, and municipal bodies responsible for water management. Municipal water utilities and city assemblies are responsible for water supply, drainage and wastewater treatment. The current state of water management in FBiH and throughout BiH is characterized by an extremely complicated and imprecise distribution of competencies, and therefore an inadequate institutional structure. Water utilities are overly dependent on the competent municipal authorities, and at the same time rely on them.

Given that the water and wastewater sector in the FBiH is unsatisfactorily developed, the World Bank plans to set aside a loan through the BiH Water and Sanitation Services Modernization Project („the Project“), with the purpose of modernizing water and sanitation services in the BiH, including the entity of the FBiH. The Project will create an incentive framework encouraging the gradual improvement of the WSS service sector in FBiH toward operational and financial sustainability, good practices, and eventually, creditworthiness. The proposed Project directly responds to the priorities identified in the Country Partnership Framework (CPF) FY16-FY20 agreed upon between the World Bank and the Governments in BiH. One of the CPF’s main pillars is improving public service delivery (Objective 1C), which is identified as inefficient and often financially unsustainable. The Project will contribute to more resilient, inclusive and sustainable recovery in BiH as outlined in the World Bank Group COVID-19 Response Approach Paper. The Project will build upon the existing engagement of other development partners.

## Project description

#### Project Objectives

The overall Project objective is improving BiH’s sustainability and efficiency of WSS service delivery, and as a consequence, improves water security and resilience to expected climate change-induced shock.

The Project development objective is to support the government of Bosnia and Herzegovina to:

- strengthen the institutional capacity at Entity and Local level for improved WSS service delivery

- improve access to safely managed WSS services, and

- improve the efficiency of WSS service providers in participating local governments.

#### Project components

The project consists of three main components that correspond to the reform provisions defined in the Joint Vision for the reform sector needed to advance the water supply and wastewater management services reform in BiH for the period 2021-2028. The Project implementation will support the ongoing processes lead by the Federal Ministry of Agriculture, Water Management and Forestry for establishing a unified framework for tariff setting and regulatory functions. Project contributes to the platform through which financing and technical assistance from other IFIs and bilateral partners has been leveraged and strategically aligned in the Joint Government-Donor Vision for sector reform. The components and their description with main activities are given in the Table 1 below:

Table 1: Project Components

| Component | Sub-component | Component description | Activities |
| --- | --- | --- | --- |
| Component 1: Improving the institutional capacity for sector modernization | Sub-component 1.1: Support for water supply and sewerage sector reforms on Entity level | - Financing a portion of the needed reform process targeting priority areas of reform. - Institutional strengthening in coordination and aligning it with other development partners. | - Development of a sector financing mechanism promoting performance-based financing - Support the utilization of benchmarking system and expand WSS data base to include rural service providers - Support for the establishing of a national service provider capacity building program - Technical assistance in the formulation of regulatory and policy frameworks, policy facilitation, public consultations |
|  | Sub-component 1.2: Project management and coordination of the sector reforms | - Financing the Project Implementation Unit (PIU) in order to perform project management-related activities. - Providing financial and technical support to line ministries and established Entity Working Groups | - Technical support for coordination of sector reform process and international best practice advice for the development of legal and regulatory documents |
| Component 2: Support for water services sector reforms at local level |  | - Strengthening the municipal WSS service delivery framework. - Capacity building activities at the municipal level, in close coordination with federal (entity) levels | - Preparation of water utility business plans - Development and signing of Public Service Agreements - Preparation of tariff proposals, based on legislation set on Entity level - Support for organizational restructuring - Capacity building on technical, commercial and financial topics |
| Component 3: Improving access to safely managed WSS services and the efficiency of WSS service providers |  | - Financing the investments according to the water utilities’ performance level classification. - Selection of a small set of relevant key performance indicators | - Performance and efficiency improvements including but not limited to the implementation of non-revenue water reduction, energy efficiency programs and improvements in metering and commercial systems - Construct, upgrade and modernize WSS infrastructure, including water treatment and distribution facilities and wastewater collection and treatment facilities |

Four front-runner Water Utilities (WUs) have been identified in FBiH and considered eligible for financing under Component 3 and ready for implementation during the first year of the project. The Table 2 provides an overview of activities to be supported during the first year of the project implementation, and gives a brief description of the state of municipalities.

Table 2: Project activities in municipalities/cities

| Municipality/City and WU | Activity | Amount M EUR | Description of Municipalities/Cities |
| --- | --- | --- | --- |
| Tešanj – WU "Rad" Tešanj | 1. Construction of the WWTP (35,000 PE). | 7.6 | The municipality of Tešanj is located in the area between central and northeastern Bosnia and Herzegovina and covers an area of 163 km2 and according to available data has over 48,000 inhabitants. The water, mostly river areas of the municipality of Tešanj take up 23 hectares. |
| Čitluk – WU "Broćanac" Čitluk | 1. Rehabilitation and expansion of the existing reservoir; 2. Reconstruction of the transmission main from the water source to the reservoir. | 1.3 | The municipality of Čitluk is located in the southwestern part of BiH, at an altitude of approximately 200m. The municipality covers an area of 181 km2 and has 18,140 inhabitants. |
| Gračanica – WU "Vodovod i kanalizacija" Gračanica | 1. Reconstruction of transmission mains; 2. Development of a distribution system from a new water source; 3. Development of a new distribution system. | 0.9 | Gračanica is a city located in Tuzla Canton of FBiH, in the lower valley of the River Sokoluša, about 50 km west of Tuzla. It covers most of the valley of the river Spreča in its lower course and part of the mountain Trebava. The city has a population of 45,220 inhabitants and covers an area of 216 km2. |
| Široki Brijeg - WU "Vodovod i kanalizacija" Široki Brijeg. | 1. Extension of the existing reservoir, and construction of gravity main; 2. Construction of a pump station, transmission main and new reservoir; 3. Construction of gravity system for the City. | 1.6 | The city of Široki Brijeg is the administrative, economic and cultural center of the West Herzegovina Canton. The Široki Brijeg today numbers around 30,000 people, and the town itself about 13,000. The area of the municipality amounts to 1,168 ha. Waters from the area of Široki Brijeg belong to the Neretva river basin. The main surface flows towards Mostarski Blato are: Lištica s Ugrovača, Mokašnica, Crnašnica and Žvatić. |

#### Project outputs and outcomes

Project implementation will improve the existing framework for the water service and sanitation system. Also, the Project will enhance the water supply and wastewater infrastructure. The main project outputs, outcomes and intermediate outcomes are given in the Table 3 below.

Table 3: Main Project results

| Component | Sub-component | Outputs | Intermediate outcomes | Outcomes |
| --- | --- | --- | --- | --- |
| Component 1: Improving the institutional capacity for sector modernization | Sub-component 1.1: Support for water supply and sewerage sector reforms on Entityl level | - Sector-wide financing mechanism established - Benchmarking system operationalized - National capacity building program launched | - Incentive-based financing mechanism institutionalized - Performance data monitoring and reporting improved - National capacity Building program institutionalized | - Sector financing mechanism improved with performance-based allocation - Improved quality and reliability of WSS service provision - Increased access to WSS service provision |
|  | Sub-component 1.2: Project management and coordination of the sector reforms | - Working groups coordinate sector reform - New legal and regulatory instruments include international best practice recommendations | - Adoption of new institutional and regulatory framework |  |
| Component 2: Support for water services sector reforms at local level |  | - Key-performance indicators defined and PSA and BPs prepared - Partnership with existing regional capacity buildings programs | - PSAs signed and adopted Business Plans with defined areas for improvement adopted by WUs - WUs and LGUs staff trained |  |
| Component 3: Improving access to safely managed WSS services and the efficiency of WSS service providers |  | - Non-revenue reduction and energy efficiency programs launched - Commercial systems improved - Existing WSS infrastructure rehabilitated - New WSS infrastructure constructed | - Increased efficiency of WSS systems (decreased NRW, increased energy efficiency, etc.) |  |

#### Summary of Potential Environmental and Social Impacts

This project is rated as Substantial risk due to the potential nature of the sub-projects and the significant impact on the policy and institutional environment. Investments may include construction and reconstruction of water supply and wastewater collection and treatment networks. The environmental and social impacts assessed may include construction specific impacts such as dust and noise, OHS, land use, waste management, potential finds of hazardous materials such as asbestos-cement pipes, chance finds for pipe networks, procurement, use, management and disposal of chemicals for water supply treatment, odor and noise of the wastewater treatment plants and sludge management from such facilities. The construction related impacts can be readily mitigated through application of site-specific Environmental and Social Management Plans (ESMPs) which shall be developed for each specific site once design documentation is prepared at a stage to allow for meaningful environmental due diligence, during project implementation.

#### Project Implementation Arrangements

The WSS sector does not have a single institution at entity level with a clear mandate to monitor compliance of Local Governments (LGs) and WUs with regards to service delivery performance nor supporting the sustainability of investments. In FBiH, the existing PIU for implementation of the Water and Sanitation Projects within FBiH Ministry of Agriculture, Water Management and Forestry will be responsible for implementation of the activities in FBiH. Water Agencies for Sava and Adriatic basin will provide technical support. Based on the assessments done, the PIU should be strengthened with additional experts to be engaged.

In each municipality, in which the Project is implemented, the Project Implementation Team (PIT) shall be established which should consist of representatives from Municipality/City and Water Utility. The PIT will prepare documentation needed for tendering procedures and submit to PIU. Also, the PIT will carry out the daily coordination of the activities and regularly report to PIU. PIU shall organize needed training to PIT staff in order to strength capacities on local level.

The established Federal Working Group should serve as a transitional structure. The Federal Working Group and the PIU will be under the supervision of the Ministry of Agriculture, Water Management and Forestry in FBiH. In this way, the existing PIU in FBiH will have a clear institutional role within the organization chart of the relevant institution and a clear mandate to coordinate with Federal Working Group for know-how transfer to the institution upon the end of the Project.

## Purpose and Objectives of this SEP

The project is being prepared under the WB’s Environment and Social Framework (2018) (“ESF”). The ESF specifies the WB’s commitment to sustainable development through its policies and number of Environmental and Social Standards (“ESS”). As per ESS 10 on Stakeholders Engagement and Information Disclosure, the implementing agency should provide stakeholders with timely, relevant, understandable and accessible information, and consult with them in a culturally appropriate manner, which is free of manipulation, interference, coercion, discrimination and intimidation.

The objective of this SEP is to define a program for stakeholder engagement throughout the entire project cycle. The SEP outlines the ways in which the project team will engage with stakeholders and includes a mechanism by which people can raise concerns, provide feedback, or make complaints about the project and any related activities.

# REGULATIONS AND REQUIREMENTS

## National Requirements

BiH acceded to the Aarhus Convention on Access to Information, Public Participation in Decision Making and Access to Justice in Environmental Matters in 2008. The Aarhus Convention grants the public rights regarding access to information, public participation and access to justice, in governmental decision-making processes on matters concerning the local, national and transboundary environment. Article 2(c) of the Convention states that the Convention applies not only to government at all levels, but also to “any other natural or legal persons having public responsibilities or functions, or providing public services, in relation to the environment, under the control of a public authority.

In FBiH public consultations are legally required within the procedure for developing spatial planning documentation, as well as issuing of Environmental Permits and Construction Permits. Table 4 below contains legal requirements for the public participation relevant for this Project.

Table 4: FBiH legal requirements for the public participation relevant for this Project

| Federation of Bosnia and Herzegovina |  |
| --- | --- |
| Law on Free Access to Information in FBiH | Free Access to Information This Law ensures the rights of citizens to information and stipulates that all citizens and legal entities have the right to access information in the control of a public authority, and each public authority has a corresponding obligation to disclose such information. |
| Law on Waters of FBiH | Law on waters and information for public This Law regulates the manner of water management within the territory of the Federation of Bosnia and Herzegovina. Water management includes water protection, water use, protection from the harmful effects of water and regulation of watercourses and other waters. The River Basin District Agency, at the request of the federal, cantonal, city and municipal water authorities responsible for water and water area agencies from the same river basin district of the Republika Srpska and the relevant water bodies of the Brčko District, provides the requested information from the Water Information System (WIS), without fees. The Water Area Agency, at the request of a legal or natural person, issues the requested information from the WIS for a fee, in accordance with the Law on Freedom of Access to Information in the Federation of Bosnia and Herzegovina. The decision of the issued water act must be available to interested parties and the public, upon their request. |
| Law on the Principles of Local Self-Government of FBiH | Principles of Local Self-Government and public information This law regulates: the definition of local self-government, self-governing scope, bodies of local self-government units, mutual relations of councils and heads of local self-government units, local self-government, financing and property, public work, direct participation of citizens in decision-making, administrative supervision, cooperation self-government and higher authorities, the relationship and cooperation of federal and cantonal authorities and local self-government units, supervision over the application of the law, as well as other issues. Citizens in the local community, through the bodies of the local community, decide on matters important for living and working in the area of the local community, and in particular: - initiate and participate in the public debate in the preparation and adoption of urban plans in the local community, initiate initiatives, give opinions and participate in the construction of communal facilities and facilities in general use; - initiate and participate in discussions on initiatives and activities for the development of the economy and social activities. Citizens may attend the sessions of the council in the manner and under the conditions prescribed by the rules of procedure in accordance with the law. Notices and information on the performance of the activities of the bodies of the local self-government unit may be provided by the representatives of the mayor and the representatives of the council. In order to inform the public, the bodies of the local self-government unit will submit annual reports to the public in which the achieved results will be compared with the planned program objectives. The Council will regulate the publicity of work by timely, truthful, complete and objective informing of the public about its work. |
| Law on Environmental Protection of FBiH | Public consultations during Environmental Impact Assessment (EIA) procedure This Law stipulates that every person and every organization must have adequate access to information regarding the environment which is at the disposal of public authorities, including information on hazardous materials and activities in their communities, and be enabled to participate in the decision-making process. This Law also regulates the Environmental Impact Assessment (EIA) procedure and prescribes that public hearings must be organized for projects that require an Environmental Impact Assessment. The EIA must be made available to the public and a copy sent to relevant authorities and other interested parties, allowing 30 days for submitting comments, after which a public hearing is organized, and the public invited via printed (or electronic) media/radio/TV, at least 15 days in advance. The Environmental Permit is issued after the EIA is revised and all the relevant comments received from interested parties are taken into consideration. |
| Law on Public Enterprises in FBiH | This Law regulates certain issues of management and operations in public companies. Public enterprise, in terms of this Law, is an enterprise that performs activities of public social interest (energy, communications, utilities, management of public goods and other activities of public social interest), which employs at least 50 workers, as well as an enterprise in which the municipality, the city, canton or the Federation of Bosnia and Herzegovina has an ownership share in the amount of at least 50% plus one share or share regardless of the activity in which it is engaged. Public enterprises, according to this Law, can be organized in the form of a joint stock company or a limited liability company |
| Decree on Single Methodology for Developing Spatial Planning Documents | Public consultations for spatial planning documents In line with this Decree, public participation must be ensured during all stages of development of spatial planning documents. Spatial plan developers are required to prepare a Public Participation Program, which includes provisions for public involvement at all stages. In addition, spatial planning documents must contain evidence of public consultations, such as minutes from public hearings, etc. |
| Law on Physical Planning and Land Use at FBiH Level | Public consultations during the issuing of construction permits According to this Law, prior to issuing of Construction Permits, Federal Ministry of Physical Planning has to provide public access to the Main Design, and inform the public by means of a public announcement. The public is allowed 15 days for submission of comments. |

## World Bank Requirements

The World Bank has, in its Environmental and Social Framework (“the Framework”) which became effective in October 2018, committed to taking the path that leads to sustainable development. The Framework specifies the mandatory requirements in the form of 10 standards that borrowers must apply. The Bank has the opinion that the application of these standards, by focusing on the identification and management of environmental and social risks, will support Borrowers in their objective to reduce poverty and increase prosperity in a sustainable manner for the benefit of the environment and their citizens. One of those 10 standards is the Stakeholder Engagement and Information Disclosure 10 (“ESS10“) which addresses stakeholder engagement. This standard recognizes the importance of open and transparent engagement between the Borrower and project stakeholders as an essential element of good international practice. Effective stakeholder engagement can improve the environmental and social sustainability of projects, enhance project acceptance, and make a significant contribution to successful project design and implementation.

Objectives of ESS10 are the following:

- To establish a systematic approach to stakeholder engagement that will help Borrowers identify stakeholders and build and maintain a constructive relationship with them, in particular project-affected parties.

- To assess the level of stakeholder interest and support for the project and to enable stakeholders’ views to be taken into account in project design and environmental and social performance.

- To promote and provide means for effective and inclusive engagement with project-affected parties throughout the project life -cycle on issues that could potentially affect them.

- To ensure that appropriate project information on environmental and social risks and impacts is disclosed to stakeholders in a timely, understandable, accessible and appropriate manner and format.

- To provide project-affected parties with accessible and inclusive means to raise issues and grievances, and allow Borrowers to respond to and manage such grievances.

A Stakeholder Engagement Plan (SEP) proportionate to the nature and scale of the project and its potential risks and impacts needs to be developed by the Borrower. It has to be disclosed as early as possible, and before project appraisal, and the Borrower needs to seek the views of stakeholders on the SEP, including on the identification of stakeholders and the proposals for future engagement. If significant changes are made to the SEP, the Borrower has to disclose the updated SEP. The Borrower should also propose and implement a grievance mechanism to receive and facilitate the resolution of concerns and grievances of project-affected parties related to the environmental and social performance of the project in a timely manner.

The WB particularly emphasizes effective, inclusive and genuine citizen engagement through disclosure of project-related information, consultation and effective feedback. Projects must include in the design activities which engage citizens/beneficiaries. The interaction between the government and citizens must be two-way – meaning that citizens must be involved in the process of decision-making. When citizens provide inputs or feedback, the government needs to take these views into account, resolve the issues raised and respond to the citizens (i.e. provide feedback). Empowering citizens to participate in the development process and integrating citizen voice in development programs is the key to achieving positive results.

Prior to introduction of ESS10, in 2014, the World Bank Group (WBG) developed a Strategic Framework for Mainstreaming Citizen Engagement in WBG Operations to systematically mainstream citizen engagement in WBG-supported operations. The Strategic Framework defines citizen engagement as the two-way interaction between citizens and governments or the private sector within the scope of WBG interventions. This approach gives citizens a stake in decision-making in order to improve intermediate and final development outcomes.

In practical terms, the World Bank’s citizen engagement commitment means that all Investment Project Financing (IPF) operations financed with IBRD loans or IDA credits must meet three requirements:

- Project design must be citizen-oriented, i.e., having at least one mechanism to engage with beneficiaries in the specific context of the project.

- Projects’ results frameworks must include at least one beneficiary feedback indicator to monitor citizen engagement throughout project implementation.  The indicator must demonstrate two-way citizen engagement (“close the feedback loop”) – when citizens provide inputs or feedback, the government needs to respond or reply in some form, i.e. the government takes into account citizens’ views, resolves the issues raised or publishes the response to the feedback.

- Projects must report on the beneficiary feedback indicator(s) by the third year of implementation.

Chapter 4 of this SEP defines the relationship between the two terminologies - citizens and stakeholders.

# PREVIOUS STAKEHOLDER ENGAGEMENT

## Summary of Stakeholder Engagement Done During Project Preparation

At the end of 2019, several activities and events were organized in municipalities and cantons in FBiH with the aim of informing the general public and citizens about the concept of the WSS Modernization Project. In addition to informing about the Project, information on the policies and general work of the World Bank in FBiH was presented. Stakeholder engagement supports the development of strong, constructive, and responsive relationships that are critical for sound project design and implementation.

The specific stakeholder engagement activities that have taken place during Project preparation include:

- On October 9, 2019, the general operation of the World Bank was presented to Presidency of the Association of Cities and Municipalities of FBiH at the at the tenth regular session. The session discussed the preparation of the Program for the modernization of the water services sector.

- A meeting with all Cantons was held on October 28, 2019. Meeting was organized by Federal Ministry of Agriculture, Water Management and Forestry with participation of all Cantonal Governments, Water Agencies Sava and Jadran, Presidency of the Association of Cities and Municipalities and Association of Employers of Communal Economy of FBiH. The main objective of the meeting was to present concept of the World Bank operation. At the beginning of the meeting, it was pointed out that the current situation in the sector is, to a large extent, on the verge of sustainable business, because a large number of public water companies are at risk of bankruptcy and the need for technical and financial resources for development is huge. The program of modernization out at the meeting that the objectives of the proposed Program are in line with the strategic documents of the Federation of BiH related to water management, which emphasize the need for greater investment and improvement of water supply, sewerage and wastewater treatment.

- In the period from October 28-November 11, 2019 all Cantons organized set of discussion with Municipalities and presented WB concept which was confirmed as relevant for Municipalities.

- In period 5-6 December 2019, World Bank Team organized set of consultations with several municipalities in Canton Sarajevo to present and discuss WSS Modernization project.

Once the engagement advances together with the Project implementation stakeholder engagement activities will be updated and concerns and issues raised reflected together with how they have been addressed and feedback to stakeholders provided.

## Lessons Learned on Stakeholder Engagement from Previous WSS Projects

The Bank has been engaged in a long-term cooperation with the Government and has been actively supporting the design and implementation of both the sector and broader economic reforms. The Bank’s global experience in water supply and sanitation and its involvement in the water sector in BiH since 1997 has provided several useful lessons that are reflected in the design of the proposed project. Recently, the World Bank dedicated significant resources to develop a global strategy for water reform and provide client countries a set of guidelines and tools for developing a reform program tailored to a specific local context. The World Bank’s Utility Turnaround Framework emphasizes the role of the governance framework and enabling environment as a core pillar for turning around and enhancing utilities’ performance. As experience has shown, utilities can become trapped within vicious cycles, where inefficient practices became a norm. The project is designed to break such cycles by putting a strong focus on institutions, policies and regulations at Entity level which will create and foster an environment where the water utilities can effectively improve their services to existing customers and expand their operations service areas.

Stakeholder commitment at all levels amplifies project impact and sustained outcomes. Commitment at the highest level of government down to the citizens is essential for successful project outcomes. The governments of FBiH have shown commitment through coordination between different levels of government and service providers, as well as with the World Bank, throughout the project preparation process. Therefore, the Project would support the coordination with other international partners to secure appropriate communication to citizens in the reform process.

The lessons from the implementation of the first phase of the MEG project are directly applicable to this project. The MEG project demonstrated that there are legally undefined or poorly defined responsibilities, when it comes to the provision of water services at local level. However, these were successfully bridged with the establishment of Public Service Agreement (PSAs), signed between the local governments and their water utility companies. Implementation of PSAs enabled WUs to start practicing the partner role with their LGs, and effectively tackle individual responsibilities and obligations therein.

# STAKEHOLDER DEFINITION AND IDENTIFICATION

## Introduction

ESS 10 recognizes two broad categories of stakeholders: 1) Project Affected Parties and 2) Other Interested parties. Project-affected parties include those likely to be affected by the project because of actual impacts (positive and negative) or potential risks to their physical environment, health, security, cultural practices, well-being, or livelihoods. These stakeholders may include individuals or groups, including direct project beneficiaries and local communities. They are the individuals or households most likely to observe/feel changes from environmental and social impacts of the project. The term “Other interested parties” (OIPs) refers to: individuals, groups, or organizations with an interest in the project, which may be because of the project location, its characteristics, its impacts, or matters related to public interest. For example, these parties may include regulators, government officials, the private sector, the scientific community, academics, unions, women’s organizations, other civil society organizations, and cultural groups.

Categories “affected parties” and “other interested parties” can be divided into two broad groups: i) citizens/ citizen groups (including informal community groups, civil society organizations (CSOs), and non-governmental organizations (NGOs), and ii) government/state actors, donors and other institutions (media, businesses); whereas “vulnerable persons/ groups” always fall under the category of citizens/ citizen groups.

## Definition and Identification

For the purposes of effective and tailored engagement, stakeholders of the proposed project are divided into three core categories as explained in Table 5 below. The list of identified stakeholders for each group is provided in Table 6.

Table 5: Stakeholder categorization

| Stakeholder category | Definition | Broad stakeholder groups identified for the project |
| --- | --- | --- |
| Affected parties | Individuals, groups or other entities who are impacted or likely to be impacted directly or indirectly (actually or potentially), positively or adversely, by the project and/or have been identified as most susceptible to change associated with the project, and who need to be closely engaged in identifying impacts and their significance, as well as in decision-making on mitigation and management measures. | - Citizens/ citizen groups: - Local communities - Project Beneficiaries (affected people) - People living in the Project areas - People affected by land acquisition - Construction workers - Water Utilities workers - Government actors (Water utilities in Selected Municipalities/Cities, Municipal and City Services for Physical Planning and Housing and Communal Affairs |
| Other interested parties | Individuals, groups or other entities who may have an interest in the Project. These stakeholders may not experience direct impacts from the project, but consider or perceive their interests as being affected by the project and/or who could affect the project and the process of its implementation in some way. | - Government actors at all levels (entity ministries of finance, water supply and infrastructure institutes, inspection authorities, etc.) - Citizens/ citizen groups (Civil society organizations) - International development partners and donors |
| Vulnerable persons/ groups | Those who may be more likely to be adversely affected by the project impacts and/or more limited than others in their ability to take advantage of a project’s benefits. Such an individual/group is also more likely to be excluded from/unable to participate fully in the mainstream consultation process and as such may require specific measures and/or assistance to do so. These groups often face issues such as reduced or subsidized water connections and installment payments of debts on water bills. | - Under-represented, disadvantaged individuals or groups who may be difficult to reach, illiterate or not be within the formal economy or housing market. - E.g. women, older people, Roma, very poor, migrants. |

The list of identified stakeholders is based on these three categories and given in Table 6 below. It should be noted that this SEP is a “living document” which will be updated regularly throughout the project life as appropriate, including the list of identified stakeholders.

Table 6: Identified project stakeholders

| Specific stakeholders identified |  | Interest in the Project |
| --- | --- | --- |
| Affected parties |  |  |
| Citizens/citizen groups | Local communities in municipalities Tešanj and Čitluk and cities Široki Brijeg and Gračanica This includes residential associations. | The impact of the Project implementation on the life and work of residents in local communities, covered by the realization of the Project. |
|  | People living in the nearby of the Project implementation locations | Impact of the Project implementation on the population and residential buildings, which are located in the immediate vicinity of the Project locations. Individuals and household likely to observe changes from the environmental and social impacts of the project activities during their implementation stemming from civil works These PAPs are likely to be affected by disturbances caused by the Project’s heavy vehicles traffic, construction impacts, noise and vibrations, etc., but may also benefit from project-related employment opportunities.. |
|  | People affected by land acquisition | Information about loss of assets attributable to the implementation needs of the Project activities. |
|  | Water Utilities workers | Occupational health and safety issues |
| Government actors | WU "Rad" Tešanj WU "Broćanac" Čitluk WU "Vodovod i kanalizacija" Gračanica WU "Vodovod i kanalizacija" Široki Brijeg | Participation in the realization of implementation and project works. Improvement of sustainability and efficiency of WSS service delivery. |
|  | Municipalities of Čitluk, Tešanj and Cities Gračanica and Široki Brijeg - Spatial planning and environmental protection services | Participation in the realization of the Project, informing the citizens about the Project activities. Administratively manage the land acquisition process. Lead stakeholder engagement activities at the municipal and community level during land acquisition and construction works, coordination with the PIU on the outreach activities, local focal points for GRM. |
| Other interested parties |  |  |
| Government actors at all levels | Federal Ministry of Finance | Loan oversight at FBiH level. |
|  | Ministry of Finance and Treasury in BiH | Borrower BiH budget financial management, inclusion of BiH guarantees, authorized persons for disbursement. |
|  | FBiH PIU housed by the Federal Ministry of Agriculture, Water Management and Forestry (FMAWMF) | Project management and implementation, oversight, monitoring and reporting, implementation program, environmental and social risk management, grievance management, SEP implementation and coordination, guidance and coordination of stakeholder engagement activities and procurement and financial management activities in FBiH, collection of stakeholder feedback through regional workshops, satisfaction surveys and bilateral meetings, management of the grievance redress mechanism at Project level, communicate grievances regularly through monitoring reports; |
|  | Federal Ministry of Spatial Planning | The main authority for spatial planning and construction permitting at the FBiH level. Experienced in construction permitting at FBiH level. |
|  | Federal Ministry of Health | Proposing measures related to the implementation of the Project during the COVID-19 pandemic |
|  | Cantonal ministries for water management | Water permitting at Cantonal level |
|  | Cantonal ministries for environmental protection and spatial planning | Environmental and construction permitting at Cantonal level. Update spatial plans, respond to E&S risk management requests; facilitate information requests and grievances by transfer to the PIU and administers the land acquisition process. |
|  | Sava River Basin District Agency | Provision of technical support to PIU, quality protection and rational use of available water quantities and issuance of water permitting at FBiH level. |
|  | Adriatic Sea Water Agency | Provision of technical support to PIU, quality protection and rational use of available water quantities and issuance of water permitting at FBiH level. |
|  | World Bank | The main investor, Loan Approval, Loan implementation support and monitoring of compliance to covenants and achievement of Project Development Objectives |
|  | Swiss State Secretariat for Economic Affairs (SECO) | Grantor, Loan implementation support |
| Civil society organizations | Union of Municipalities and Cities | The impact of the Project implementation on local communities, covered by the realization of the Project. Project requirements and conditions that administrative services should meet in order to implement the Project. |
|  | Association of Employers of Communal Economy in the Federation of Bosnia and Herzegovina | Participation in the realization of the project, Provision of technical support to PIU. |
|  | FBiH level media (Radio, TV, Newspaper) | Enables wide and regular dissemination of information related to the Project, ensures its visibility and facilitates stakeholder engagement |
|  | NGO in the FBiH | Protection of water areas, natural areas and biodiversity in the locations of the Project implementation. |
|  | Construction workers | Occupational health and safety issues |
| Vulnerable groups |  |  |
| Disadvantaged/vulnerable individuals or groups are potentially disproportionally affected and less able to benefit from opportunities offered by the project due to specific difficulties to access and/or understand information about the project |  | Involved in the implementation of improvements in water supply and sewerage systems in the mentioned project locations. Participation in giving feedbacks about their issues, problems regarding the water services and sanitation conditions. |

## Disadvantaged/ Vulnerable Individuals and Groups

Disadvantaged / vulnerable individuals or groups are potentially disproportionally affected and less able to benefit from opportunities offered by the project due to specific difficulties to access and/or understand information about the project and its environmental and social impacts and mitigation strategies. Such groups are also more likely to be excluded from the consultation process. It also includes groups who may be difficult to reach due to communication barriers (language, illiteracy) and those who are in the informal housing market or informal economy and those who are very poor and may find it hard to pay regular tariffs.

Disadvantaged / vulnerable individuals or groups in the project area include “low-income households”; women; youth; women-headed households; elder-headed households (≥ pension age) without any other household member bringing in income; persons with limited mobility; or persons with disabilities; women in rural communities, Roma groups, individuals and habitat communities. Various types of barriers may influence the capacity of such groups to articulate their concerns and priorities about project impacts. The Roma population is categorized among the most vulnerable social groups, and Roma women, in particular, as they are less educated than Roma men. In case they have a job, which is very rare, it is usually some unregistered and lower paid job. Many Roma families have been severely affected by economic consequences of the covid-19 pandemic as they have lost their precarious jobs. Women in many rural communities wash clothes by hand in addition to other domestic chores. Even if they live in the vicinity of the water or sanitation system, some low-income families do not have a connection to such systems. Persons with disabilities in one of the sample municipalities are said to be living in very poor conditions and are often cut-off from water supply due to accumulated unpaid. Elderly citizens, men and women of 65 and older can be a good but underrated target group for citizen engagement.

For each Sub-Project a vulnerability assessment will be conducted as part of the project preparation and shall inform both the Resettlement Plan if needed and the need to adapt the engagement methods and approaches as designed in this SEP to bridge any engagement barriers stemming from vulnerability.

## Gender Analysis, Actions and Indicators

The Projects proposed interventions will not deliver their intended economic and social returns in full unless all members of the target populations and end-user beneficiaries, irrespective of gender, can participate in the decision-making process and access improved facilities.

The World Bank 2015 Assessment of Gender Disparities in BiH estimates that BiH foregoes 16 percent of its gross national income due to gender disparities in labor force participation. It notes that laws prohibiting gender discrimination are not enforced due to inconsistencies in the system and traditional patriarchal social norms. Women with higher education have a longer waiting period to find work than men with equivalent education. In 2010, there were a total of 438,949 employed persons in the Federation of BiH, of which 266,731 were women (39.2%). Data on the number of employed women and men in all cantons of FBiH also show that women participate less in the labor market compared to men, ranging from 35.0% (Tuzla Canton) to 43.9% (Sarajevo Canton). Following the trends, we can see that the total employment rate did not change much in the observed period and that the participation of women, in general, remained at about 40%. It is worrying that as many as 15.6% more active young men than women in the FBiH, while the average difference in EU countries is 5.8%. Women are also prevalent among the lowest paid workers in the labor market, more women are working part-time, and there are also more of them in unpaid helping work. With regard to water projects, women are an important stakeholder as most of the household activities dependent on water such as cooking, cleaning, washing is invariably the responsibility of women and they suffer disproportionately if there are breaks in water supply, if water supply is restricted or if it is not potable.

During the development of this SEP a Gender Gap and Citizen Engagement Analysis was prepared as a standalone document. The Analysis shows that women are overall underrepresented in the BiH water sector (only 22.6% of all workers in consulted WUs in the project area). Gender-based division of jobs is present in the consulted WUs. The range of jobs suitable for women within the utility has expanded to include engineers, but other technical jobs are reserved for men. The low representation of women in certain technical jobs is determined by the low number of women attaining an education required by the WSS sector. Of all female employees in the sample WUs utilities, 31.4% are engineers and managers. The top leading positions are occupied by men (in BiH few WUs directors are women). Gender pay gap does exist but in favor of women as on average women occupy better paid positions. The average salary in the sample WUs utilities is BAM 982.67 for man and BAM 1116.37 for women, which shows a gender gap of 13.61%. Women participate in the local decision-making mechanisms to a significant extent.

The consultation will actively involve community members, irrespective of gender, to ensure effective public participation. The Project will promote access to employment and service provision opportunities. On the objective area of supporting development of more efficient land and property markets it is noted that properties are almost invariably registered to males, making it difficult for female household members to participate in the benefit sharing and decision making related to displacement. The project Development Indicators (PDIs) include total number of people benefitting from improved WSS services as a result of the project, number of WUs staff participating in capacity building programs disaggregated by gender.

## Citizen engagement

As reported in the Gender Gap and Citizen Engagement Analysis developed for this Project, both stakeholders and the WSS utility representatives report a high level of mutual communication on the issues of customers’ immediate concern (such as water bills, disconnections, leaks). The channels of communication are primarily in-person contacts on the utility premises, then via telephone, and also electronically via email and Viber. The citizens’ perception is that a two-way communication with their WSS utility exists, although they think that the utility could take into consideration more of their suggestions. An important issue is that citizens generally do not know enough about the problems that affect the sector, from the persistent lack of resources for operation and maintenance to low tariffs that do not cover costs and the subsequent regular budget transfers to mitigate losses from the utilities.

Grievance redress mechanisms (GRMs) exist in surveyed WSS utilities but not all are sufficiently robust. They are formal accountability mechanisms for citizens to give feedback on public services when problems arise. Feedback and complaints by individuals are allowed and can be made by email, by phone and in person. The most efficient procedure is perceived to be through direct contact, visiting the utility. Feedback is also collected in a survey and the utilities report to aggregate it and use for improving the services.

Consultative meetings have a potential of creating long-term policy dialogue between citizens and WSS utility. They can be facilitated by the LCs or CSOs. These meetings should be regular, at least four times a year, and well structured, resulting in an action plan that will be result-oriented and will identify actors responsible for their implementation. In addition, focus groups and community score cards can be introduced for gathering feedback from service users and improve communication between communities and service providers. Women participate in the local decision-making mechanisms to a significant extent. As reported in the Analysis, citizens’ consultation meetings should be gender balanced and women should be explicitly invited to participate in policy dialogue. The WUs utilities can ensure that women’s organizations and other organizations, such as youth and pensioners, are reached for dissemination of invitations and ensuring wide citizens’ representations. Alternatively, smaller and more focused consultation events can be held in order to encourage women’s participation, particularly of women from vulnerable groups, where they can feel freer to speak.

Improved citizen engagement (CE) in water sector management through raising and promotion of the water service sector at all levels in BiH will be key for the project’s success. The CE strategy would support emerging reform champions at the local and Federal levels by providing them with information on the problems that affect the sector (e.g. resources, cost-recovery etc.), and seek feedback from citizens, as well as communications tools, messages and dissemination of good practices. Civil society would be mobilized to monitor the performance of utilities and constructively demand improvements in service delivery. The Project will explore the possibility of setting up community-level user groups who provide oversight to the running of services, or the setting up of participatory mechanisms whereby citizens evaluate the performance of the utility, such as regular customer satisfaction surveys, citizen report cards, or social audits. Such feedback could be incorporated as part of the benchmarking reports to be produced by each utility. Measures to ensure that women as well as men have a voice in community engagement will be incorporated. An early step could be to activate public conversation about the challenges in the sector and the possible avenues to address them (i.e. which is already happening though regular meetings with other development partners and participation in different platforms such as platform for dialogue, national water conferences and others). At the level of municipalities and water utilities, citizen engagement, measures would include improved customer feedback systems, formalizing customer representation in utility oversight, as well as social mobilization and communication campaigns to address tariff increases and create willingness to pay for centralized services. An appropriate CE indicator will be identified and further discussed with the client before appraisal.

## Stakeholder Expansion

This Project will have prevalent number of groups of people and economically differentiated groups who are interested in the project on different levels. The Project may need to revisit the list of stakeholders and verify if there is a need to expand the list and engage with other stakeholders in course of the Project. This will be facilitated by filling out the stakeholder expansion questionnaire below at critical points during Project implementation (e.g. after first call for proposal, mid-term, substantial project design changes, etc). A potential update will be part of the Monitoring & Evaluation (M&E) segment of the Project.

Table 7: Expansion and update questionnaire

| STAKEHOLDER EXPANSION AND UPDATE QUESTIONNAIRE |  |
| --- | --- |
| □ YES □NO If No the Project needs to expand the Stakeholder list | Is our current list focused on relevant stakeholders who are important to our current and future efforts? (Answers should be based on knowledge of the Project, feedback received and grievances registered tackling inadequate outreach, and feedback from Extension Services and TA during their Engagement) |
| □ Yes □ No If No the Needs assessment should be revisited or a supplementary conducted and Stakeholder list revisited | Do we have a good understanding of where stakeholders are coming from, what they may want, whether they would be interested in engaging with the Project, and why? (The answers should be based on the frequency of stakeholders approaching through communication channels other than the Projects, with suggestion for inclusion of groups or eligible activities etc.) |
| □ Yes □ No If No the Stakeholder list should be revisited as well as admission and evaluation criteria should be revisited | Does the current engagement strategy focus adequately on potential beneficiaries of the Project from vulnerable groups? (Answers should be based on the Stakeholder engagement log relative to the gender aspects and grievances received by women focusing on insufficient inclusion and/or access to Project benefits) |

# STAKEHOLDER ENGAGEMENT PROGRAM

## Principles of Stakeholder Engagement

In order to meet best practice approaches, the project will apply the following principles of stakeholder engagement:

- Openness and life-cycle approach: public consultations for the project will be arranged during the whole life-cycle, carried out in an open manner, free of external manipulation, interference, coercion or intimidation;

- Informed participation and feedback: information will be provided to and widely distributed among all stakeholders in an appropriate format; opportunities are provided for communicating stakeholders’ feedback, for analyzing and addressing comments and concerns;

- Inclusiveness and sensitivity: stakeholder identification is undertaken to support better communication and build effective relationships. The participation process for the projects is inclusive. All stakeholders at all times encouraged to be involved in the consultation process. Equal access to information is provided to all stakeholders. Sensitivity to stakeholders’ needs is the key principle underlying the selection of engagement methods. Special attention is given to vulnerable groups.

## Purpose of the Stakeholder Engagement Program

This SEP is designed to establish an effective platform for productive interaction with the affected parties and other interested parties in the implementation outcome of the project. Meaningful stakeholder engagement throughout the project cycle is an essential aspect of good project management and provides opportunities to:

- Ensure meaningful citizen engagement,

- Solicit feedback to inform project design, implementation, monitoring, and evaluation,

- Clarify project objectives, scope and manage expectation,

- Assess and mitigate project risks,

- Enhance project out come and benefits,

- Disseminate project information and materials,

- Address project grievances.

## Information Disclosure

Table 8 briefly describes what kind of information will be disclosed, in what formats, and the types of methods that will be used to communicate this information to target the wide range of stakeholder groups.

Annex B. Format table for documenting stakeholder engagement provides a template for documenting stakeholder engagement activities.

Table 8: Description of Information Disclosure Methods

| Disclosure channel | Information/documents to be disclosed | Target stakeholders | Frequency | Responsibilities |
| --- | --- | --- | --- | --- |
| Websites of Federal Ministry of Agriculture, Water Management and Forestry, Municipalities /Cities, as well as WUs included in the projects (dedicated section on the project) | - Project documents (including this SEP) and reports - Regular updates on Project development - Quarterly reports on project progress - Details about the Grievance Redress Mechanism together with an electronic grievance submission form - Contact details of the PIU in FBiH and PITs in Municipalities/Cities included in the Project - Leaflet containing information on project grievance redress mechanism (GRM) - Results of user-satisfaction surveys - Summaries of stakeholder engagement activities (Annex B format) | All stakeholders | Quarterly, except for the aggregate results of user-satisfaction surveys (annually) and summaries of stakeholder engagement activities (semi-annually) | PIU- FMAWMF PITs - Project covered Municipalities/Cities and WUs |
| Media, including traditional and social media - dedicated project Facebook, Twitter pages) | - Project announcements and engagement activities - Invitations to public consultations - Information on planned meetings or the availability of project information - Brief reports on project progress | All stakeholders | Regularly in line with project dynamics | PIU- FMAWMF PITs - Project covered Municipalities/Cities and WUs |
| Email | - Invitations to consultation meetings - Project documents | Government actors; water agencies, local communities, CSOs | As needed | PIU- FMAWMF PITs - Project covered Municipalities/Cities and WUs |
| Municipalities/Cities and WUs bulletin boards and/or internal IT network | - Leaflet containing information on project GRM | WUs workers, people living in Project affected area | Start of project activities | PIU- FMAWMF PITs - Project covered Municipalities/Cities and WUs |
| On-site meetings, trainings and written instructions | - Project GRM, OHS measures, risks during construction works, waste and hazardous materials management precautions, PPE, ect. | Workers hired during construction phase, WUs workers engaged in project implementation activities’, Local communities | Prior to start of construction, upgrade and modernization of WSS infrastructure and continuously as needed | PIU- FMAWMF , PITs - Project covered Municipalities/Cities and WUs, Association of Employers of Communal Economy in FBiH |

## Planned Stakeholder Engagement Activities

Stakeholder engagement activities need to provide specific stakeholder groups with relevant information and opportunities to voice their views on topics that matter to them. The table below presents the stakeholder engagement activities envisaged under the project. The activity types and their frequency are adapted to the three main project stages:

- Project preparation (including project design, procurement of contractors and supplies);

- Construction;

- Post-construction and Operation phase.

To ensure adequate representation and participation of the different stakeholders, the project will rely on different method and techniques. The strategy for stakeholder engagement takes into consideration the limitation posed by the current COVID-19 pandemic and relies more extensively on online and distant tools (TV, radio, phone, websites) to accommodate the need for social distancing. In the future, when there is no longer a need to follow epidemiologic measures, these engagement methods may be adjusted. The methods that will be used during the project implementation to consult with key stakeholder groups, considering the needs of the final beneficiaries, and in particular vulnerable groups, are described in Table 9

Table 9: Summary of proposed strategy for consultation

| Project stage | Target stakeholders | Topic(s) of engagement | Method(s) used | Location/frequency | Responsibilities |
| --- | --- | --- | --- | --- | --- |
| Stage 1: Project preparation (ESMF/RPF/ESMP/SEP Disclosure, project design, procurement of contractors and supplies) | Project Affected Parties (Citizens) and Vulnerable Groups - People affected by land acquisition; - People residing in project area; - Vulnerable households | - Land acquisition process; - Assistance in gathering official documents for early land registration; - Compensation rates and methodology; - Project documents disclosure; - Project scope and rationale; - Project E&S principles; - Resettlement and livelihood restoration options; - Grievance redress mechanism process. | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Face-to-face meetings; - Citizens consultation meetings; - Mass/Social Media Communication - Facebook; - Disclosure of written information - Brochures, posters, flyers, leaflets, website; - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Grievance redress mechanism; - PAP survey –prior to completion of resettlement; - Community score cards; | - Project launch meetings in Project affected municipalities and local communities; - Monthly online meetings in Project affected municipalities; - Survey of PAPs in Project affected municipalities and local communities; - Communication through mass/social media and official municipalities web sites (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities; - RAP consultant; - Municipal Grievance Redress Committees. |
|  | Other Affected Parties (Government actors) - Local Government Municipalities and Cities; - WUs in selected Municipalities and Cities - Cadastre offices | - Project documents disclosure; - Land acquisition process; - Registration of land plots; - Resettlement and livelihood restoration options; - Project scope, rationale and E&S principles; - Grievance redress mechanism process | - Face-to-face meetings; - Virtual public meetings with PAPs. | Weekly (as needed) | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities; - RAP consultant. |
|  | Other Interested Parties (Citizens) - Press and media at the FBiH level; - NGOs; - General public, jobseekers; - Businesses and Business organizations; - Workers' organizations. (Government actors) - FBiH Ministries - Local Government (Municipalities and Cities) Departments; | - Land acquisition process; - Grievance redress mechanism process; - Project documents disclosure; - Project scope, Project information rationale and E&S principles; | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Mass/social media communication- Facebook; - Disclosure of written information - Brochures, posters, flyers, public relations kits, website; - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Grievance redress mechanism; - Project tours for media, local representatives; - Notice board for employment recruitment. | - Project launch meetings in Project affected municipalities and local communities; - Monthly online meetings in Project affected municipalities; - Communication through mass/social media and official municipalities web sites (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - Land acquisition department of Municipalities and Cities; - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs. |
|  | Other Interested Parties (Government actors) - Other Government Departments from which permissions/clearances are required; - Other project developers reliant on or in the vicinity of the Project and their financiers | - Project information - scope and rationale and E&S principles; - Coordination activities; - Land acquisition process; - Grievance redress mechanism process. | - Face-to-face meetings; - Invitation to virtual public meetings | As needed | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities. |
|  | Other Interested Parties (Citizens) - Other PIU’s Staff; - Supervision Consultants; - Project Design and Development Engineers; - Contractors, sub-contractors, service providers, suppliers, and their workers/labor force | - Project information - scope and rationale and E&S principles; - Training on ESMF/ESMP requirements and other sub-management plans; - Grievance redress mechanism process; - Feedback on consultant/ contractor reports.. | - Online trainings and workshops; - Face-to-face meetings, only if needed; - Invitation to virtual public meetings, virtual trainings/workshops; - Submission of required reports. | As needed | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities. |
| Stage 2: Construction | Project Affected Parties (Citizens) and Vulnerable Groups - People affected by land acquisition; - People residing in project area; - Vulnerable households | - Land acquisition process (land registration; compensation rates and methodology; livelihood restoration) - Grievance redress mechanism process; - Health and safety impacts (Construction-related safety measures); - Employment opportunities; - Environmental concerns; - Gender Based Violence (GBV) awareness-raising; - Project status. | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Citizens consultation meetings, - Individual outreach to PAPs; - Mass/Social Media Communication - Facebook; - Disclosure of written information - Brochures, posters, flyers, website - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Notice board(s) at construction sites - Grievance redress mechanism; - Local monthly newsletter; - Community score cards; - Citizen/PAP survey - Upon completion of resettlement and/or construction. | - Monthly/quarterly meetings in all affected municipalities and villages with ongoing construction; - Communication through mass/social media (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities; - Supervision and RAP consultants; - Contractor/sub-contractors; - NGOs/trainers; - Municipal Grievance Redress Committees. |
|  | Other Affected Parties (Government actors) - Local Government Municipalities and Cities; - WUs in selected Municipalities and Cities - Cadastre offices | - Land acquisition process; - Registration of land plots; - Resettlement and livelihood restoration options; - Project scope, rationale and E&S principles; - Grievance redress mechanism process; - Project status. | - Face-to-face meetings; - Virtual public meetings with PAPs. | Weekly (as needed) | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities; - Supervision and RAP consultants; - Contractor/sub-contractors. |
|  | Other Interested Parties (Citizens) - Press and media at the FBiH level; - NGOs; - General public, jobseekers, tourists; - Businesses and Business organizations; - Workers' organizations. (Government actors) - FBiH Ministries - Local Government (Municipalities and Cities) Departments; | - Project information - scope and rationale and E&S principles; - Coordination activities; - Land acquisition process; - Health and safety impacts; - Employment opportunities; - Environmental concerns; - GBV related consultation; - Grievance redress mechanism process. | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Mass/Social Media Communication - Facebook; - Disclosure of written information - Brochures, posters, flyers, public relations kits, website; - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Grievance mechanism; - Project tours for media, local representatives; - Notice board(s) at construction sites. GBV related issues would be handled and awareness on the issue including change of mind on the matter by the society at large would be addressed by implementing agencies including, local NGOs and NGOs specifically working on GBV matter. | - Monthly/quarterly meetings in all affected municipalities with ongoing construction and local communities; - Communication through mass/social media (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - Land acquisition department of Municipalities and Cities; - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs. |
|  | Other Interested Parties (Citizens) - Other PIU’s Staff; - Supervision Consultants; - Contractor, sub-contractors, service providers, suppliers and their workers | - Project information - scope, rationale and E&S Principles; - Training on ESMF/ESMP requirements and other sub-management plans; - Grievance redress mechanism process; - Feedback on consultant/ contractor reports.. | - Face-to-face meetings; - Trainings/workshops; - Invitations to public/community meetings - Submission of required reports. | - As needed | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities; - Supervision and RAP consultants; - Contractor/sub-contractors; |
| Stage 3: Post-construction and Operation phase | Project Affected Parties (Citizens) and Vulnerable Groups - People affected by land acquisition; - People residing in project area; - Vulnerable households | - Satisfaction with engagement activities and GRM; - Grievance redress mechanism process; - Community health and safety measures during operation phase; - Accessing resettlement compensation and completing land transfer (for PAPs who have not yet received it, if any) | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Individual outreach to PAPs; - Citizens consultation meetings; - Mass/Social Media Communication - Facebook; - Disclosure of written information - Brochures, posters, flyers, website; - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Grievance redress mechanism; - Community score cards; - PAP survey - Upon completion of resettlement | - Meetings in affected municipalities and villages (six-monthly); - Survey of citizens/PAPs in affected villages; - Communication through mass/social media (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities. |
|  | Other Interested Parties (Citizens) - Press and media at the FBiH level; - NGOs; - General public, jobseekers, tourists; - Businesses and Business organizations; - Workers' organizations. (Government actors) - FBiH Ministries - Local Government (Municipalities and Cities) Departments; | - Grievance redress mechanism process; - Community health and safety measures during operation phase. | - Virtual public meetings, virtual trainings/workshops (separate meetings specifically for women and people with disabilities); - Mass/Social Media Communication - Facebook; - Disclosure of written information - Brochures, posters, flyers, public relations kits, website; - Information boards in the premises of the LCs, Municipalities/Cities and WUs; - Grievance redress mechanism; - Project tours for media, local representatives. | - Meetings in affected municipalities (six-monthly); - Communication through mass/social media (as needed); - Information boards with brochures/posters/leaflets in the premises of the Project affected LCs, Municipalities/Cities and WUs (continuous). | - PIU (Environment & Social (E&S) Consultants); - PITs - Project covered Municipalities/Cities and WUs; - Land acquisition department of Municipalities and Cities. |

## Proposed Strategy to Incorporate the View of Vulnerable Groups

The project will take special measures to ensure that disadvantaged and vulnerable groups have equal opportunity to access information, provide feedback, or submit grievances. To the extent possible, project indicators will be tracked and disaggregated by gender and vulnerable groups.  The consultation activities will be based on the principle of inclusiveness, i.e. engaging all segments of the local society, including vulnerable individuals.

Some of the strategies that will be adopted to effectively engage with vulnerable groups and individuals will be:

- communicate and partner with community-based organizations providing support to vulnerable and marginalized groups (such as the Red Cross, the Roma Information Center) to develop messaging and communication strategies to reach these groups;

- where necessary use appropriate local language or visual aids in case of low literacy, especially for women who would be a primarily target group;

- provide information to people who have specific communication needs in accessible formats, such as Braille or large print; text captioning or signed videos (including news and press conferences) for the hearing impaired, online materials for people who use assistive technology; share messages in understandable ways for people with intellectual, cognitive and psychosocial disabilities; for the Roma population, share information in Romani;

- regularly hold separate small group discussions with vulnerable groups/their representatives to consult with these groups;

- use adequate communication channels tailored to the needs of vulnerable groups (e.g. TV/radio for the elderly and rural/distanced communities).

In addition, focus groups or individual consultation meetings dedicated specifically to vulnerable groups will be conducted to gauge their views and concerns including for Roma communities, households and individual to identify any cumulative vulnerability stemming from their alienation from the society  and under integration and the impacts attributable to project.

## Consultations on SEP

The initial version of the SEP document will be published on the official websites of the Federal Ministry of Agriculture, Water Management and Forestry, and Treasury, and on the official websites of the Municipalities of Čitluk and Tešanj and the Cities of Gračanica and Široki Brijeg, as well as sent directly to relevant stakeholders with an invitation to provide comments virtually. The public will be informed about the consultation process through available online tools and public announcements in entity newspapers. Consultations will be organized by FMAWMF using various online channels (email, ministry websites, Facebook, etc.), and records of these virtual discussions will be reflected in the final draft of the SEP. Annex B. Format table for documenting stakeholder engagement template will be used for documenting these stakeholder engagement activities.

The SEP will be updated as necessary during project preparation, development and implementation.

# GRIEVANCE REDRESS MECHANISM

Grievance includes complaints and suggestions on project implementation. Key objective of grievance mechanism is to ensure efficient manner to address grievances. The World Bank expects each project to establish such a mechanism in line with ESS10, at early stage of project development in order to be able to address specific issues in adequate and timely fashion.

The project will help improve the existing grievance mechanisms to ensure all grievances are recorded and monitored, with the aim to increase transparency and accountability, as well as to reduce risk of Project’s adverse environmental and social impact.

A Project level grievance redress mechanism (GRM) will consist of a Central Grievance Redress Committee (CGRC) administered by the PIU and Sub-Project specific Local Grievance Redress Committees (LGRC) (collectively referred to as Grievance Redress Mechanism (GRM)) established and administered by the local Governments with representatives from the key four stakeholders: PIU representative, Municipal representative and representative of the PAPs, NGO representative (female) working for Gender and GBV issues.

To ensure GRM access, potential beneficiaries, communities and other stakeholders may submit grievances through channels as outlined below. The GRM will provide the opportunity for continued feedback on the Sub-Projects and resolution of individual grievances during implementation. Procedures related to complaints handling will be posted on the PIU website to ensure full transparency.

The GRM shall serve as both Project level information center and grievance mechanism, available to those affected by implementation of all Project sub-components and be applicable to all Project activities and relevant to all local communities affected by project activities. The GRM shall be responsible for receiving and responding to grievances and comments of the following four groups:

- A person/legal entity directly affected by the project, potential beneficiaries of the Project,

- A person/legal entity directly affected by the project through land acquisition and resettlement,

- Stakeholders - people with interest in the project, and

- Residents/communities interested in and/or affected by project activities.

The Central Grievance Redress Committee (CGRC) shall be effective immediately after appraisal of the Project, in order to manage and appropriately answer complaints during its different phases while the LGRC shall be effective upon decision on each new Sub-Project has been taken. In addition to the GRM, legal remedies available under the national legislation are also available (courts, inspections, administrative authorities etc.).

However, the grievance mechanism for project workers required under ESS2 will be provided separately with details to be provided in the Labor Management Procedure.

PIU and the Local Governments respectively are responsible for establishing functioning GRM and informing stakeholders about the GRM role and function, the contact persons and the procedures to submit a complaint in the affected areas. Information on the GRM will be available:

- on the websites of the PIU (https://fmpvs.gov.ba/),

- on the notice boards and websites of LCs, Local Governments and WUs,

- through social media campaigns,

- through online platforms

## Raising Grievances

Effective grievance administration strongly relies on a set fundamental principle designed to promote the fairness of the process and its outcomes. The grievance procedure shall be designed to be accessible, effective, easy, understandable and without costs to the complainant. Any grievance can be brought to the attention of the GRM personally or by telephone or in writing by filling in the grievance form by phone, e-mail, post, fax or personal delivery to the addresses/numbers to be determined, or by mail-in boxes to be established within the selected WUs premises. The access points and details on local entry points shall be publicized and shall be part of the awareness building once further micro locations of the Sub-Projects are known. Within the RP for the Sub-Projects details on the GRM shall be provided.

## Grievances Administration

Any grievance shall follow the path of the following mandatory steps: receive, assess and assign, acknowledge, investigate, respond, follow up and close out.

Once logged, the GRM shall conduct a rapid assessment to verify the nature of grievances and determine on the severity. Within 3 days from logging it will acknowledge that the case is registered and provide the grievant with the basic next step information. It will then investigate by trying to understand the issue from the perspective of the complainant and understand what action he/she requires. The GRM will investigate the facts and circumstances and articulate an answer. The final agreement should be issued and grievant be informed about the final decision not later than 30 days after the logging of the grievance. Closing out the grievance occurs after the implementation of the resolution has been verified. Even when an agreement is not reached, or the grievance was rejected, the results will be documented, actions and effort put into the resolution. If the grievance could not be resolved in amicable endeavor, the grievant can resort to the formal judicial procedures, as made available under the FBiH legal framework. Logging a grievance with the GRM does not preclude or prevent seeking resolution from an official authority, judicial or other at any time (including during the grievance process) provided by the BiH legal framework.

In case of anonymous grievance, after acknowledgment of the grievance within three days from logging, the GRM will investigate the grievance and within 30 days from logging the grievance, issue the final decision that will be disclosed on the PIU websites.

Each GRM shall keep a grievance register log, which will include grievances received through all admission channels, containing all necessary elements to disaggregate the grievance by gender of the person logging it as well as by type of grievance. However, the personal data of each Grievant shall be protected under the Law on Personal Data Protection. Each grievance will be recorded in the register with the following information at minimum:

- description of grievance,

- date of receipt acknowledgement returned to the complainant,

- description of actions taken (investigation, corrective measures),

- date of resolution / provision of feedback to the complainant,

- verification of implementation, and

- closure.

To avoid multiple Grievances by the same person on the same subject simply because different admission channels exist, the LGRC and the CGRC shall weekly exchange information on grievances received and compare the Grievance logs. The centralized log at the level of the CGRC will contain notes on potentially duplicated submissions. Multiple submissions, on same events, by same grievant shall be resolved by one decision, which will be stated and the grievant appropriately informed.

## Grievance and Beneficiary Feedback Reporting

The role of the GRM, in addition to addressing grievances, shall be to keep and store comments/grievances received and keep the Central grievance log administered by the PIU. In order to allow full knowledge of this tool and its results, quarterly updates from the GRM shall be available on the website of the Ministry of Agriculture, Water Management and Forestry in FBiH. The updates shall be disaggregated by gender, type of grievances /complaints and updated regularly.

## Grievance Log

The PIU will maintain grievance log to ensure that each complaint has an individual reference number and is appropriately tracked and recorded actions are completed. When receiving feedback, including grievances, the following is defined:

- Type,

- Category,

- Deadline for resolving the appeal, and

- Agreed action plan.

Each complaint should be assigned with an individual reference number and is appropriately tracked and recorded actions are completed. The log should contain the following information:

- Name of the grievant, location and details of the grievance,

- Date of submission,

- Date when the Grievance Log was uploaded onto the project database,

- Details of corrective action proposed,

- Date when the proposed corrective action was sent to the complainant (if appropriate),

- Date when the grievance was closed out,

- Date when the response was sent to the grievant.

## Grievance Admission Channels

Any grievance can be brought to the attention of the GRM by filling the grievance form in hard copy or on-line, or in any other format as chosen by the grievant. The Grievance form is provided in Annex A. Project Grievance Form.

Any type of grievance can be submitted by mail, fax, phone, e-mail or in person using the below access details:

Attention: Sukavata Bejdić - Project Manager within PIU, Federal Ministry of Agriculture, Water Management and Forestry Address: Hamdije Čemerlića 2, Sarajevo 71000 Phone: +387 033 726-550 Fax: 387 033 726-669 E-mail: sukavata.bejdic@fmpvs.gov.ba

Access details of each LGRC to be known at later stages and to be disseminated at later stages.

## Monitoring and Reporting on Grievances

The CGRC will be responsible for:

- Collecting data from LGRC serving as local admission points on the number, substance and status of complaints and uploading them into the single regional database;

- Maintaining the grievance logs on the complaints received at the regional and local level

- Monitoring outstanding issues and proposing measures to resolve them;

- Disclosing quarterly reports on GRM mechanisms.

- Summarizing and analyzing the qualitative data received from the local Grievance Admission points on the number, substance and status of complaints and uploading them into the single project database;

- Monitoring outstanding issues and proposing measures to resolve them.

The monthly social monitoring reports to the WB shall be submitted through the PIU, which shall include a section related to GRM which provides updated information on the following:

- Status of GRM implementation (procedures, training, public awareness campaigns, budgeting etc.);

- Qualitative data on number of received grievances (applications, suggestions, complaints, requests, positive feedback) and number of resolved grievances;

- Quantitative data on the type of grievances and responses, issues provided and grievances that remain unresolved;

- Level of satisfaction by the measures (response) taken;

- Any corrective measures taken.

## World Bank Grievance Redress System

Communities and individuals who believe that they are adversely affected by a WB supported project may submit complaints to existing project-level grievance redress mechanisms or the WB’s Grievance Redress Service (GRS). The GRS ensures that complaints received are promptly reviewed in order to address project-related concerns. Project affected communities and individuals may submit their complaint to the WB’s independent Inspection Panel which determines whether harm occurred, or could occur, as a result of WB non-compliance with its policies and procedures. Complaints may be submitted at any time after concerns have been brought directly to the World Bank’s attention, and Bank Management has been given an opportunity to respond.

For information on how to submit complaints to the World Bank’s corporate Grievance Redress Service (GRS), please visit http://www.worldbank.org/en/projects-operations/products-and-services/grievance-redress-service. For information on how to submit complaints to the World Bank Inspection Panel, please visit www.inspectionpanel.org.

# IMPLEMENTATION ARRANGEMENTS AND INSTITUTIONAL ANALYSIS FOR STAKEHOLDER ENGAGEMENT

  - Project Enabling Efforts from Lessons Learned

The Project recognizes that the stakeholder profile is quite diverse their expectations and orientation as well as capacity to interface with the project might be different. The project design and institutional arrangements have been drawn such as to enable mitigation of social exclusion risks and come up with types of activities and approaches to address the likely impediments arising the reform. This Project will be based on the early engagement and maintenance of dialog as a role model overall and in engagement with local communities in particular during preparation and implementation of site-specific resettlement plans.

  - Roles and Responsibilities

Stakeholder engagement will be coordinated and led by the PIU supported by the social and environmental specialist. The PIU will closely coordinate with other key stakeholders –Local Governments (line departments included), Extension Services, and local NGOs. The roles and responsibilities of these actors/stakeholders are summarized in the Table below.

Table10: Responsibilities of key actors/stakeholders in SEP Implementation

| STAKEHOLDER | RESPONSIBILITIES |
| --- | --- |
| PIU: - Federal Ministry of Agriculture, Water Management and Forestry | - Plan, implement and monitor SEP activities; - Lead and coordinate stakeholder engagement activities; - Collect stakeholder feedback through regional workshops, satisfaction surveys and bilateral meetings, - Manage the grievance redress mechanism at Project level, communicate grievances regularly through monitoring reports; - Build capacity of implementing partners – Local Governments and GRM on Environmental and Social Framework (ESF) stakeholder engagement standard and its implications; - Manage the project GRM database and submit quarterly reports on the substance and quantity of grievances; and - Supervise/monitor Sub-Projects and engage with stakeholders. |
| PITs - Local Governments (Municipalities/Cities and WUs) | - Lead stakeholder engagement activities at the municipal and community level during land acquisition and construction works; - Coordinate with the PIU on the outreach activities; - Local focal points for GRM; - Administers the Grievance; - Discloses all documents, distributes outreach material as needed; - Facilitate the organization of regional stakeholder workshops to present project progress and collect feedback about project services; - Facilitate information requests and grievances by transfer to the PIU. |
| Line departments in Cantons, Municipalities and Cities in FBiH | - Update spatial plans and issue permits (as required); - Respond to E&S risk management requests; - Facilitate information requests and grievances by transfer to the PIU; - Discloses all documents, distributes outreach material as needed; - Administers land acquisition process. |
| Other stakeholders | - Participate in the implementation of SEP activities - Monitor/ensure project’s compliance with the laws of FBiH - Engage with the project’s stakeholders on E&S issues |

# SEP MONITORING AND REPORTING

The PIU will document, and communicate the progress and results of the project, including monitoring of the Stakeholder Engagement Plan. The PIU will be responsible for overall compilation of progress and results. Feedback and grievances received through the project GRM will be aggregated and included in the social progress monitoring reports and other report at frequency as required by the WB.

## Monitoring Reports during Construction

Monitoring reports documenting the environmental and social performance of the Project during construction will be prepared by the Social and Environmental specialists to be engaged by the PIU for the PIU and the World Bank. These reports will include a section regarding stakeholder engagement and grievance management. Table 11 proposes a comprehensive set of indicators related to SEP performance at this stage. The achievement of indicators shall rely on information from the SEL.

Table 11: SEP Indicators to Be Documented in Progress Reports

ENGAGEMENT WITH PAPs

Number and location of formal meetings with PAPs

Number and location of informal meetings with PAPs

Number and location of community awareness raising or training meetings

Number and location of formal meetings with PAPs

Number and location of informal meetings with PAPs

Number and location of community awareness raising or training meetings

Number and location of formal meetings with PAPs

ENGAGEMENT WITH OTHER STAKEHOLDERS

Number and nature of engagement activities with other stakeholders, disaggregated by category of stakeholder (Governmental departments, municipalities, NGOs)

Minutes of meetings will be annexed to the six-monthly report

Number and nature of Project documents publicly disclosed

Number and nature of updates of the Project website

Number and categories of comments received on the website

GRIEVANCE REDRESS MECHANISM

Number of grievances received, in total and at the local level, on the website, disaggregated by complainant’s gender and means of receipt (telephone, email, discussion)

Number of grievances received from affected people, external stakeholders

Number of grievances which have been (i) opened, (ii) opened for more than 30 days, (iii) those which have been resolved, (iv) closed, and (v) number of responses that satisfied the complainants, during the reporting period disaggregated by category of grievance, gender, age and location of complainant.

Average time of complaint’s resolution process, disaggregated by gender of complainants and categories of complaints

Number of LGRC meetings, and outputs of these meetings (minutes of meetings signed by the attendees, including the complainants to be annexed to the report)

Trends in time and comparison of number, categories, and location of complaints with previous reporting periods

WORKERS GRIEVANCES

Number of grievances raised by workers, disaggregated by gender of workers and worksite

Number of workers grievances (i) opened, (ii) open during more than 30 days, (iii) resolved, (iv) closed, and (v) number of responses that satisfied the workers, during the reporting period disaggregated by category of grievance, gender, age of workers and worksite.

Profile of those who lodge a grievance (gender, age, worksite), by category of grievances.

Average time of complaint’s resolution process, disaggregated by gender of complainants and categories of complaints

Trend in time and comparison of number, categories, and location of complaints with previous reporting periods

The reporting on Environmental and Social activities conducted by the PIU and the Supervision and ESMP and RAP Monitoring will be the responsibility of the Social and Environmental Consultants during the construction phase, and will be undertaken in accordance with the requirements of the ESMP and RAP.

## Reporting Frequency

During the Project development and construction phase, the Social and Environmental Specialist will prepare monthly reports on E&S performance for the PIU and the WB which will include an update on implementation of the stakeholder engagement plan and include indicators as designed in Table 11. Monthly reports will be used to develop quarterly and annual reports reviewed. The quarterly and annual reports will be disclosed on the Project websites and made available at the level of project affected Municipalities.

## Involvement of Stakeholders in Monitoring Activities

The Project provides several opportunities to stakeholders, especially Project Affected Parties to monitor certain aspects of Project performance and provide feedback. LGRC at the level of each affected Municipality will allow PAPs to submit grievances and other types of feedback. Citizen/PAP surveys at the project mid-point and end stages will also allow PAPs to provide feedback on project performance. Furthermore, frequent and regular community meetings and interactions with the PIU staff, will allow PAPs and other local stakeholders to be heard and engaged.

## Reporting Back to Stakeholder Groups

The PIU through the Social consultant will report back to PAPs and other stakeholder groups, primarily through public meetings in project affected Municipalities and/or Villages. Minutes of meetings will be shared during subsequent public meetings. Feedback received through the GRM will be responded to in writing and verbally, to the extent possible. SMS and phone calls will be used to respond to stakeholders whose telephone numbers are available.

# ESTIMATED BUDGET

The PIU will be responsible for planning and implementation of stakeholder engagement activities, as well as other relevant outreach, disclosure and consultation activities. Based on the needs of the SEP, the stakeholder engagement/communication budget will cover the following activities: (i) development of communication strategy, (ii) printed outreach materials and project documents (leaflets, ads, manuals, brochures, posters, etc.).  To ensure successful SEP implementation, the Project will hire an external Social Specialist to support the PIUs in outreach and social performance.

# ANNEXES

## Annex A. Project Grievance Form

BIH WATER AND SANITATION SERVICES MODERNIZATION PROJECT

Project Grievance Form

| Designation (entered by the Project Implementation Unit) |  |  |
| --- | --- | --- |
| First name and Surname (not obligatory) - I would like to lodge a complaint anonymously. - Please do not disclose my identity without my consent. |  |  |
| Contact data Signify the desired manner of contact (by mail, by telephone, by email). | - By mail: Provide an address for mail delivery: ____________________________________________________________________________________________________________________________________________________________________ - By telephone: ___________________________________________________ - By email: ___________________________________________________ |  |
| Description of event to which the complaint relates |  | What occurred? Where did it happen? To which person did it happen? What came out as a consequence of the problem? |
| Date of the event / complaint |  |  |
|  | - Event that occurred once/complaint (date ________________) - It occurred more than once (how many times? ______) - Ongoing (a problem that currently exists) |  |
| What would you want to be undertaken? |  |  |

Signature:	_______________________________

Date:	_______________________________

Please send this Form to the following address:

Attention: Sukavata Bejdić - Project Manager within PIU, Federal Ministry of Agriculture, Water Management and Forestry

Address: Hamdije Čemerlića 2, Sarajevo 71000

Phone: +387 033 726-550

Fax: 387 033 726-669

E-mail: sukavata.bejdic@fmpvs.gov.ba

## Annex B. Format table for documenting stakeholder engagement

Date/venue:

Participants:

Stakeholder concerns:

Proposals given by stakeholder(s):

How will these proposals be taken into account in project design/ implementation?

Other notes:

https://fmpvs.gov.ba/wp-content/uploads/2020/11/zakon-o-vodama-fbih_sn.pdf (Official Gazette of FBiH, No. 70/06)

file:///C:/Users/pc/Downloads/V.6._Sektorski_prioriteti__Vodoprivreda.pdf

Development Strategy   of Tešanj Municipality 2018-2027 (https://opcina-tesanj.ba/wp-content/uploads/2020/06/Strategija-razvoja-op%C4%87ine-Te%C5%A1anj-2018-2027_compressed.pdf )

https://www.citluk.ba/

www.opcina-gracanica.ba

Široki Brijeg Development Strategy 2017-2025 (http://www.sirokibrijeg.ba/index.php/dokumenti/finish/3-dokumenti/1130-strategija-razvitka-sirokog-brijega-2017-2025-godine )

Available in English at: http://pubdocs.worldbank.org/en/837721522762050108/Environmental-and-Social-Framework.pdf

Official Gazette of FBiH, No. 32/01, 48/11

Official Gazette of FBiH, No. 70/06

Official Gazette of the FBiH, No. 49/06 and 51/09

Official Gazette of FBiH, No. 33/03 and 38/09

Official Gazette of  FBiH, No. 8/05

Official Gazette of FBiH No. 63/04, 50/07 and 84/10

Official Gazette of FBiH, No. 2/06, 72/07, 32/08, 4/10, 13/10, 45/10

https://www.gcfbih.gov.ba/project/trziste-rada/

These have been informed by the guidance in the WB’s “Technical Note: Public Consultations and Stakeholder Engagement in WB-supported operations when there are constraints on conducting public meetings” (March, 2020).